Backend
-create endpoints
-set up server
-music theory api
-database diagram
-

Frontend
-login page
-signup page
-exercise1
-exercise2
-exercise3
-exercise4
-exercise5
-user dashboard
-

# Week 1: backend task 1 – 5

Week 2: backend task 6

Week 3: frontend task 1
# Backend Tasks
### 1. Project Setup
- Initialize backend project
- Set up environment variables
- Install core dependencies
### 2. Server & Core Infrastructure
- Create server entrypoint
- Add middleware (CORS, JSON parser, rate limiter)
### 3. Database
- Create database schema
- Draw database ER diagram
- Create migration files (←- should do this not sure exactly how though)
### 4. Auth System
- Signup endpoint
- Login endpoint
- Password hashing & validation
- JWT generation and refresh tokens
- Middleware: requireAuth
- Password reset (optional)
### 5. User Management
- Get user profile endpoint
- Update profile endpoint
- Store exercise progress (tables + endpoints)
### 6. Music Theory API (1 whole week at least for this)
- Define chord data structure
- Define scale data structure
- Define interval data structure
- Gather theory data or build generation logic
- Create endpoints:
  - /api/chords
  - /api/scales
  - /api/intervals
maybe progressions endpoint?
- Add query support (e.g., “scales containing C#”) Allow your backend API to answer more complex questions about music theory data.
- Add caching layer (optional) Store frequently-used results in memory so your server doesn’t keep re-computing them.
### 7. Security (low priority, see if I can do this. Need to read a bit more and understand before implementing)
- Rate limiting
- Helmet middleware
- Input sanitization
- Session expiration
- HTTPS config (for deployment)

# 🖥 Frontend Tasks
### 1. Project Setup
- Create project
- Plan model structure in Elm
- Define URL paths for pages
- Configure CSS file
### 2. Pages & Components
#### Auth
- Login page UI
- Signup page UI
- Form validation
- Connect auth to backend
- Add protected routes
#### User Dashboard
- Show profile info
- Show progress summary
- Navigation to exercises
- Settings (change password, username, etc.)
#### Exercises
For each exercise:
- UI layout
- Instructions panel
- Update user progress
- Input validation
- Generation logic
- Scoring system
- User progress tracking
Example exercises:
- Interval recognition
- Chord type recognition
- Scale identification
- Ear training variant (if audio)
- Progression identification
#### Music Theory Browser
not part of project, see if I can implement this
- Page to browse scales
- Page to browse chords
- Page to browse intervals
- Interactive piano keyboard / fretboard
### 3. Global UI components
- Navbar
- Footer
- Loading spinner
- Error boundary component
### 4. State Management
- User state (tokens, profile)
- Exercise state
- UI state (loading, errors)
- Persisting auth state to localStorage/sessionStorage
### 5. Styling
- Design system CSS setup
- Responsive layout
- Light/dark mode (optional)

# 🛠 General / DevOps / Infrastructure
### 1. Git & Repository Setup
- Initialize GitHub/GitLab repo
- Create main/dev branches
- Add .gitignore
- Write README
- Create issue templates (optional)
### 2. Activity Board / Sprint Planning
- Create backlog
- Create sprint 1/2/3 columns
- Add all issues
- Assign story points
- Add screenshot for project plan
### 3. Deployment
- Choose hosting (Vercel, Netlify, Render, Railway)
- Backend deployment pipeline
- Frontend deployment pipeline
- Database hosting (Supabase, Neon, PlanetScale)
- Environment variable setup
- Production build config
### 4. Monitoring
- Error tracking (Sentry)
- Logging
- Healthcheck endpoint

# 🪜 Natural Sprint Breakdown (Recommended)
### ✨ Sprint 1 — Foundation + Authentication
Backend:
- server setup
- database schema
- auth endpoints
- user model
- basic theory data structure
Frontend:
- login/signup pages
- auth flows
- dashboard shell
- global components
### ✨ Sprint 2 — Music Theory API + Exercises
Backend:
- full theory API
- exercise endpoints
- progress tracking
Frontend:
- exercise UIs
- dashboard progress charts
- connect exercises to backend
### ✨ Sprint 3 — Polish + Deployment
Backend:
- caching
- testing
- optimizations
Frontend:
- final UI polish
- user settings
- error handling
DevOps:
- deploy everything
- fix production bugs
- write documentation